## Slide 1: EASE Project High-Level Timeline
2017
2019
Today
May 1 - Jun 22
Jun 1 - Aug 6
Jun 1 - Sep 1
Aug 1 - Dec 29
Oct 1 - May 30
Oct 1 - May 30
Jan 1 - Jun 30
May 30 - Sep 30
Sep 1 - Oct 15
Sep 30 - Dec 31
EASE Project Conception from Danial Pan and Ivan Cui
Located initial, and secondary database
Recruited members (Jiayuan Guo, Yongquan Xie)
3 days
9.4 wks
RandomFroest Classification Fitting
Continued database construction with feedback loops from RF fitting
Detail workflow constructed to facilitate RF construction
10 days
Core Analysis Development
Development of cost model based on CO2 tax, average cost, and governmental electricity sales
Regression fitting testing if needed
12 days
Logo Design
9 days
Database Mining
Locate, clean-up all database needed for EASE
3 days
RandomFroest Finalization
Daniel Pan and Ivan Cui finalized detail workflow (from GUI to output)
3 days
Continuous Documentation Update
Milestone 1
Milestone 3
Mar 10
Milestone 2
0
3
6
9
12
15
18
21
24
27
30
Feb 20
Feb 28
25 days
3 days
Unittest & Validation
Code development for unittest
Code development for validation
Core Refinement
(if time permits)
3 days
GitHub Repo Clean-up and Rearrangement
3 days
Poster Design
Milestone 4
Mar 13
Completion
Mar 15
Initiation
Feb 20
Mar 8
2 days
4 days
GUI Development
March 16th
3-5PM @ DSS
Poster Presentation